TASKFLOW SME

Software Requirements Specification (SRS)

Bilingual task, budget and expense tracking web application
English + Romanian | Mobile-first | GitHub-managed source code

Important architecture decision GitHub Pages can host the web front end and GitHub can hold source code, migrations and CI/CD. User passwords, task records, expense data and proof images must not be stored in a Git repository or browser files. This SRS therefore uses a managed serverless backend (recommended: Supabase) while keeping the complete application source and deployment workflow in GitHub.

Version 1.0 | 19 October 2026
Prepared for product design

# Document Control

| Field | Value |
| --- | --- |
| Document | TaskFlow SME Software Requirements Specification |
| Version | 1.0 |
| Status | Baseline for MVP design and AI-assisted build |
| Languages | English (en) and Romanian (ro) |
| Primary users | Super Admin, Assigner/Admin, End User |
| Deployment model | GitHub repository + GitHub Actions + GitHub Pages front end + managed serverless data services |
| Recommended backend | Supabase Auth, PostgreSQL, Storage and Edge Functions |
| Currency | Configurable; default set during organisation setup |
| Date format | Locale-aware; store timestamps in UTC |

# 1. Executive Summary

TaskFlow SME is a responsive web application for assigning operational tasks, tracking progress, controlling task-level budgets, recording itemised expenses with photographic proof, and supporting review and verification. It is designed for small and medium-sized companies where end users work mainly from mobile devices and assigners require both desktop and mobile dashboards.

MVP outcome An assigner creates a task for one end user, optionally sets a budget, and monitors progress. The end user reviews the task, updates status, records proof-backed expense lines, and submits completion. The assigner reviews the completed work and marks it verified or returns it for correction.

# 2. Scope

## 2.1 In scope

Username/password authentication using managed authentication; no plaintext or custom password files.

Role-based access for Super Admin, Assigner and End User.

User, role and account lifecycle management with controlled CRUD operations.

Task creation, assignment, scheduling, status changes, comments and completion submission.

Optional budget per task and automatic budget-used/budget-remaining calculations.

Itemised expense entry with image/PDF proof, automatic totals and over-budget warning.

Assigner review, evidence viewing, verification and return-for-correction workflow.

Dashboards, search, filtering, pagination and CSV export.

Full English and Romanian user interface with language selector on every view.

Mobile-first responsive interface, accessible forms and installable PWA capability.

Audit log for security-sensitive and business-critical actions.

GitHub-based source control, issue tracking, CI/CD, migrations and deployment workflow.

## 2.2 Out of scope for MVP

Payroll, accounting ledger, tax calculation or bank integration.

Complex project planning such as Gantt charts, dependencies and resource levelling.

Offline expense submission with background synchronisation.

Public self-registration. All users are invited or created by authorised administrators.

Storing production data, passwords, uploaded proofs or secrets in Git.

Native Android or iOS applications; the responsive PWA is the initial channel.

# 3. Architecture and Hosting Decision

GitHub Pages is a static hosting service. It can publish the compiled HTML, CSS and JavaScript application, but it cannot securely execute a conventional persistent application backend or act as a database. GitHub repositories are also unsuitable for mutable production records and credentials. The application must therefore separate source hosting from runtime data services.

| Layer | Recommended implementation | Purpose |
| --- | --- | --- |
| Front end | React + TypeScript + Vite, PWA, Tailwind CSS, i18next | Responsive bilingual user experience. |
| Static hosting | GitHub Pages deployed by GitHub Actions | Hosts the compiled front-end bundle. |
| Authentication | Supabase Auth with email/password; username mapped in profile | Secure sessions, password hashing, reset and account state. |
| Database | Supabase PostgreSQL with Row Level Security | Tasks, assignments, expenses, status history and audit records. |
| File storage | Supabase Storage private bucket; optional Google Drive integration later | Expense proof images/PDFs using signed, time-limited access URLs. |
| Privileged logic | Supabase Edge Functions | Create users, role changes, exports and operations requiring service credentials. |
| Source and CI/CD | Private GitHub repository, Actions, Dependabot and branch protection | Versioning, tests, builds and deployments. |
| Observability | Provider logs plus application audit_events table | Troubleshooting and traceability. |

Non-negotiable security rule Never commit passwords, service-role keys, access tokens, proof files or production database exports. A browser-delivered application cannot keep embedded secrets secret. Only public client configuration may be exposed; privileged keys stay in managed server-side environment variables.

# 4. Stakeholders and Roles

| Role | Core permissions | Restrictions |
| --- | --- | --- |
| Super Admin | Full organisation configuration; manage assigners and end users; view all tasks/expenses; deactivate accounts; view audit log; correction tools. | Cannot retrieve user passwords. Destructive operations are logged and preferably soft-delete. |
| Assigner / Admin | Create and assign tasks; set budgets; view users in authorised scope; review proof; verify or return tasks; manage end users if permitted. | Cannot promote self or others to Super Admin unless explicitly granted. Cannot view unrelated organisations. |
| End User | View own assigned tasks; update permitted statuses; add/edit own draft expenses; submit completion; respond to returned work; manage own profile and password. | Cannot see other users, modify assigned budget, verify work, or edit submitted/verified records except through correction flow. |
| System | Calculates totals, enforces access, records history, sends in-app notifications and applies validation. | No silent destructive changes. |

# 5. Business Rules

| ID | Rule |
| --- | --- |
| BR-01 | A task must have exactly one responsible end user in the MVP. Future versions may support multiple assignees. |
| BR-02 | New tasks start as Pending unless scheduled for a future date, in which case the UI may show Scheduled while preserving a pending workflow state. |
| BR-03 | Changing to On Hold or Skipped requires a non-empty comment of at least 10 characters. |
| BR-04 | Completed means the end user has submitted work. Verified means an authorised assigner has accepted it. |
| BR-05 | A task may exceed its budget. The system warns and visually flags the exception but does not block expense submission. |
| BR-06 | Expense total equals the sum of active expense lines. Remaining budget equals budget limit minus total expenses. |
| BR-07 | Each expense line requires description, amount, expense date and at least one proof file unless the organisation explicitly allows proof-optional categories. |
| BR-08 | Submitted expense lines are locked from ordinary editing. A return-for-correction action reopens the task and relevant lines. |
| BR-09 | Monetary values are stored as fixed-precision decimals with currency code; floating-point storage is prohibited. |
| BR-10 | All timestamps are stored in UTC and rendered in the organisation/user timezone. |
| BR-11 | Deletes of business records use soft deletion by default. Audit records are append-only. |
| BR-12 | Users cannot delete or demote the final active Super Admin. |
| BR-13 | Language choice is saved per profile and can be changed from every authenticated view and the login screen. |
| BR-14 | Files are private and accessed only after authorization through signed URLs with short expiry. |
| BR-15 | Every verification, rejection, role change, budget change and account state change is auditable. |

# 6. User Journeys

## 6.1 End-user daily flow

Open the login page, choose English or Romanian, and sign in.

Land on Today view with greeting, summary chips and assigned-task cards.

Filter by date/status or open a task to read instructions, due date, assigner and budget.

Change status. If selecting On Hold or Skipped, enter a required reason.

Add one or more expense lines, attach proof and review the live invoice-style total.

When work is complete, review the confirmation checklist and submit the task.

Observe Submitted / Awaiting Verification state. If returned, review assigner feedback, correct and resubmit.

## 6.2 Assigner flow

Sign in and view counts for overdue, pending, on-hold, submitted, verified and over-budget tasks.

Create a task, choose an end user, set schedule/due date, description, priority and optional budget.

Track progress using filters for user, month/year, custom date range, status, budget exception and verification state.

Open a submitted task and inspect timeline, comments, itemised expenses and proofs.

Verify the task or return it for correction with a mandatory review comment.

Export filtered task or expense results as CSV.

# 7. Functional Requirements

## 7.1 Authentication and session management

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-AUTH-01 | Provide a bilingual login page with username/email and password fields, show/hide password, forgot-password link and accessible validation. | Must |
| FR-AUTH-02 | Do not allow public sign-up. Accounts are created or invited by authorised administrators. | Must |
| FR-AUTH-03 | Map a unique case-insensitive username to an authentication identity. Email may be used internally for recovery. | Must |
| FR-AUTH-04 | Support password reset, forced reset on first login, disabled accounts and session sign-out. | Must |
| FR-AUTH-05 | Apply rate limiting, generic login errors and secure session handling. | Must |
| FR-AUTH-06 | Provide optional MFA for Super Admin and Assigner accounts; make MFA mandatory in production policy if supported. | Should |

## 7.2 User and role administration

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-USR-01 | Super Admin can create, view, edit, deactivate and reactivate Assigner and End User accounts. | Must |
| FR-USR-02 | An Assigner with user-management permission can create and manage End Users only within the organisation/scope. | Must |
| FR-USR-03 | User fields: full name, username, recovery email, mobile, employee ID, role, preferred language, timezone, status and optional department. | Must |
| FR-USR-04 | Prevent duplicate username, recovery email and employee ID where configured unique. | Must |
| FR-USR-05 | Role promotion/demotion requires proper authority and creates an audit event. | Must |
| FR-USR-06 | Users can update permitted profile values and change their own password, but not their role or account status. | Must |

## 7.3 Task management

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-TSK-01 | Authorised assigners can create tasks with title, rich/plain description, assignee, assigner, priority, start date, due date, optional budget, currency, attachments and tags. | Must |
| FR-TSK-02 | Support statuses: Pending, In Progress, On Hold, Skipped, Submitted, Verified, Returned and Cancelled. | Must |
| FR-TSK-03 | Pending is the default status. On Hold and Skipped require a comment. | Must |
| FR-TSK-04 | End users may update only their own assigned active tasks and only through allowed status transitions. | Must |
| FR-TSK-05 | Task detail shows description, assignment data, budget snapshot, expenses, attachments, comments and chronological status history. | Must |
| FR-TSK-06 | End users submit completion using a final confirmation action; duplicate submission must be idempotently prevented. | Must |
| FR-TSK-07 | Assigners may cancel or reassign an unverified task with required reason and audit trail. | Should |
| FR-TSK-08 | Show overdue indication when due date has passed and task is not Submitted, Verified or Cancelled. | Must |

## 7.4 Expenses and proof

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-EXP-01 | The task detail contains an invoice-style expense editor with rows for date, category, description, quantity (optional), unit amount and calculated line total. | Must |
| FR-EXP-02 | Provide Add Expense, Edit, Remove Draft Line and Upload Proof actions optimised for mobile camera/gallery. | Must |
| FR-EXP-03 | Accept configured image types and PDF, validate MIME type and size, and store files in a private bucket. | Must |
| FR-EXP-04 | Calculate expense total, budget remaining and percentage used in real time and again authoritatively at the data layer. | Must |
| FR-EXP-05 | When total exceeds limit, show Limit Exceeded with overage amount but permit submission. | Must |
| FR-EXP-06 | Proof preview/download is visible only to the owner, authorised assigners and Super Admin. | Must |
| FR-EXP-07 | Submitted expense lines are locked until returned for correction. | Must |
| FR-EXP-08 | Support multiple proof files per expense line and store original filename, MIME type, size, uploader and upload time. | Should |

## 7.5 Review and verification

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-REV-01 | Submitted tasks appear in the assigner review queue with badges for expense total, budget exception and submission age. | Must |
| FR-REV-02 | Reviewer can inspect every expense line and proof without exposing permanent public file URLs. | Must |
| FR-REV-03 | Reviewer can Verify or Return for Correction. Return requires a comment. | Must |
| FR-REV-04 | Verification stores reviewer, timestamp, decision comment and immutable budget/expense snapshot. | Must |
| FR-REV-05 | Only Super Admin may reopen a verified task, and a reason plus audit record is required. | Should |

## 7.6 Dashboards, filtering and export

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-DASH-01 | End-user home shows greeting, today tasks, upcoming tasks, overdue tasks and recent returned items. | Must |
| FR-DASH-02 | Assigner dashboard shows KPI cards and task list with filters for assignee, assigner, date/month/year, status, priority, verification state and over-budget state. | Must |
| FR-DASH-03 | Filter state is reflected in URL query parameters where practical and includes Reset Filters. | Should |
| FR-DASH-04 | Support text search over task title, task reference, username and tags subject to access rights. | Must |
| FR-DASH-05 | Provide paginated or virtualised lists and CSV export of the currently filtered authorised dataset. | Should |

## 7.7 Language and localisation

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-I18N-01 | All interface text must be available in English and Romanian. Do not hard-code display strings in components. | Must |
| FR-I18N-02 | Place a visible EN / RO language control on login, header and mobile navigation. | Must |
| FR-I18N-03 | Persist the preferred language in profile and use browser preference only for first visit. | Must |
| FR-I18N-04 | Use locale-aware dates, numbers, currency and plural forms; preserve user-entered task descriptions without machine translation. | Must |
| FR-I18N-05 | Include translation completeness tests that fail CI for missing keys. | Should |

## 7.8 Notifications and audit

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-NOT-01 | Provide in-app notifications for assignment, material task change, due/overdue, submission, verification and return. | Should |
| FR-NOT-02 | Allow email notifications when provider configuration is available. | Could |
| FR-AUD-01 | Record actor, action, target type/ID, timestamp, before/after summary, request correlation ID and relevant metadata. | Must |
| FR-AUD-02 | Audit events are append-only to ordinary roles and visible to Super Admin with filters. | Must |

# 8. Status Transition Model

| From | Allowed next state(s) | Actor / condition |
| --- | --- | --- |
| Pending | In Progress, On Hold, Skipped, Cancelled | End User for first three; Assigner/Super Admin can cancel. |
| In Progress | On Hold, Skipped, Submitted | End User; comment required for hold/skip. |
| On Hold | In Progress, Skipped, Cancelled | End User resumes; Assigner/Super Admin cancels. |
| Skipped | In Progress, Cancelled | Resume if allowed; cancellation by authorised role. |
| Submitted | Verified, Returned | Assigner or Super Admin review decision. |
| Returned | In Progress, On Hold, Skipped, Submitted | End User corrects and resubmits. |
| Verified | Reopened (exception only) | Super Admin with mandatory reason. |
| Cancelled | None (normally terminal) | Super Admin may restore only through audited exception flow. |

# 9. Data Model

| Entity | Key fields | Notes |
| --- | --- | --- |
| organisations | id, name, default_currency, timezone, settings | Supports future multi-company isolation. |
| profiles | id/auth_user_id, organisation_id, username, full_name, role, language, status | No password column. Auth provider owns credentials. |
| permissions | profile_id, permission_code | Optional fine-grained permissions beyond role. |
| tasks | id, reference, organisation_id, title, description, assignee_id, assigner_id, priority, dates, status, budget_limit, currency, version | Use optimistic version for concurrent updates. |
| task_status_history | id, task_id, from_status, to_status, comment, actor_id, created_at | Append-only business timeline. |
| task_comments | id, task_id, author_id, body, type, created_at | Types include progress, hold, skip and review. |
| expense_lines | id, task_id, owner_id, date, category, description, quantity, unit_amount, line_total, status | Totals recalculated and validated. |
| expense_proofs | id, expense_id, storage_path, original_name, mime_type, byte_size, uploader_id | Private storage path, never public URL. |
| task_reviews | id, task_id, reviewer_id, decision, comment, snapshot_json, reviewed_at | Verification/return history. |
| notifications | id, recipient_id, type, title_key, payload_json, read_at | Localized at rendering time. |
| audit_events | id, organisation_id, actor_id, action, entity_type, entity_id, metadata, created_at | Restricted, append-only. |
| user_invitations | id, email, role, token_hash, expires_at, accepted_at | Token stored hashed and time-limited. |

# 10. Authorization Matrix

| Capability | Super Admin | Assigner | End User |
| --- | --- | --- | --- |
| View users | All in organisation | Permitted scope | Own profile only |
| Create end user | Yes | If granted | No |
| Manage assigner | Yes | No | No |
| Create/assign task | Yes | Yes | No |
| View task | All | Assigned/created or scoped | Own assigned only |
| Change task status | Administrative | Review/cancel and scoped changes | Allowed own transitions |
| Set/change budget | Yes | Before submission; later changes audited | No |
| Add expense | If correcting | No, unless policy permits | Own active task only |
| View proofs | All authorised | Scoped tasks | Own tasks |
| Verify/return | Yes | Scoped submitted tasks | No |
| Reopen verified task | Yes, audited | No | No |
| View audit log | Yes | Optional limited view | No |

# 11. UI/UX Requirements

Mobile-first layout from 360 px width; assigner dashboard expands into tables and side panels on larger screens.

Bottom mobile navigation: Home, Tasks, Add/Scan Expense (contextual), Notifications, Profile. Desktop uses sidebar/top bar.

Task cards show title, reference, due date, status badge, priority, budget indicator and primary action.

Use large tap targets (minimum approximately 44 x 44 CSS pixels), clear labels, visible focus and high colour contrast.

Do not rely on colour alone for status. Pair colour with text and icon.

Expense entry uses a stacked mobile form and invoice table on desktop. Total panel remains visible/sticky where space permits.

Provide loading skeletons, empty states, retry states, confirmation modals and non-destructive toast messages.

Language switch must not discard unsaved form data.

Upload component should support camera capture, gallery/file selection, preview, progress, retry and removal before submit.

Destructive controls are visually separated and require confirmation; typed confirmation is recommended for account deletion.

# 12. Non-Functional Requirements

| Category | Requirement / acceptance target |
| --- | --- |
| Security | OWASP-aligned controls; least privilege; RLS on every exposed table; private file storage; secure headers; validation on client and server/data layer. |
| Performance | Initial page usable on typical 4G mobile connection; list queries paginated; images compressed client-side when reasonable; avoid loading all proofs until requested. |
| Availability | Use managed service availability capabilities; provide graceful error messages and read-safe retry behaviour. |
| Scalability | MVP target: 1-500 users per organisation, 100,000 tasks and 500,000 expense lines without redesign; indexes for organisation, assignee, status and dates. |
| Accessibility | Target WCAG 2.2 AA: keyboard navigation, focus order, labels, error association, contrast and screen-reader semantics. |
| Compatibility | Current major versions of Chrome, Edge, Firefox and Safari; responsive Android and iOS browsers. |
| Maintainability | TypeScript strict mode, modular feature folders, linting, formatting, tests, migrations, ADRs and concise README. |
| Privacy | Collect minimum personal data; use retention controls; redact logs; disable public bucket access; document backup and deletion process. |
| Integrity | Database constraints, decimal money types, state validation, file metadata checks and immutable review/audit history. |
| Localization | No missing translation keys in release; Romanian text reviewed by a fluent speaker before production. |
| Recovery | Document backup/restore approach and conduct a restore test before production launch. |

# 13. Security Requirements

Use managed password authentication. Never create users by writing password hashes from the browser.

Call an Edge Function with a securely stored service-role key for privileged admin actions such as creating another account.

Enable Row Level Security on all application tables and storage objects. Policies must include organisation isolation and role/ownership checks.

The anonymous public role receives no business-data access. Authenticated grants are limited to required operations.

Validate file MIME type, extension, size and ownership. Consider malware scanning before production if external files are accepted.

Use signed URLs with short lifetime for proofs. Do not store signed URLs; generate when authorised viewing occurs.

Use CSP, HSTS where supported, X-Content-Type-Options, Referrer-Policy and frame restrictions.

Prevent IDOR by enforcing access at the database/API layer rather than trusting hidden UI buttons.

Log admin operations but never log passwords, tokens, entire proof files or sensitive reset links.

Protect high-risk actions with recent authentication and MFA where available.

Separate development, test and production projects and secrets. Use different buckets/databases.

Run dependency and secret scanning in GitHub; protect the main branch and require passing CI.

# 14. Reporting and Filters

| View | Filters | Outputs |
| --- | --- | --- |
| Task register | User, assigner, month/year, custom dates, status, priority, verification, budget state, tags | List/table, totals and CSV. |
| Expense register | User, task, category, expense date, submission date, verification, budget state | Line items, task totals and CSV. |
| Review queue | Submitter, submitted date, over-budget, proof missing exception, age | Prioritised queue. |
| User workload | User, month/year, status | Counts, overdue total, verified total and expense total. |
| Audit log | Actor, action, entity, date range | Restricted table and CSV for authorised Super Admin. |

# 15. Validation and Error Handling

Title: required, 3-150 characters. Description: required, up to configurable limit.

Due date cannot be earlier than start date.

Budget: optional, non-negative decimal, maximum precision defined by currency policy.

Expense description: required, 3-300 characters. Amount must be greater than zero.

Skip/on-hold/return comments: required, minimum 10 characters.

Files: permitted MIME types only; configurable maximum size and count.

Use field-level accessible errors plus a form summary after failed submission.

Conflict handling: if another user changed the task, show the latest data and ask the user to reapply/review changes.

Network failure: retain unsaved draft expense data locally for the current session where safe, and provide Retry without duplicate records.

# 16. Acceptance Criteria for MVP

| ID | Acceptance criterion |
| --- | --- |
| AC-01 | A Super Admin can create an Assigner and End User without exposing or storing a plaintext password. |
| AC-02 | An Assigner can create a budgeted task and the selected End User sees it in Today/Tasks according to schedule. |
| AC-03 | A different End User cannot retrieve the task by changing a URL or API request identifier. |
| AC-04 | On Hold and Skipped cannot be saved without a qualifying comment. |
| AC-05 | Three expense lines produce the correct total, remaining budget and over-budget indicator. |
| AC-06 | Proof files are private and can be viewed only by authorised users through expiring access. |
| AC-07 | Submitting a task locks ordinary expense editing and places the task in the reviewer queue. |
| AC-08 | Verification records reviewer/time and the End User sees Verified. |
| AC-09 | Return for Correction requires a comment, reopens the task and displays review feedback. |
| AC-10 | Assigner can filter by user, month/year and status, and reset filters. |
| AC-11 | Every page is usable in English and Romanian, and switching language keeps current page/context. |
| AC-12 | Core workflows pass on 360 px mobile and desktop viewport with keyboard accessibility. |
| AC-13 | Role changes, budget changes, submission and review decisions appear in audit history. |
| AC-14 | No production secrets, credentials, user records or uploaded proof files are present in the Git repository. |

# 17. Test Strategy

| Test type | Minimum coverage |
| --- | --- |
| Unit | Money calculations, validation, status transitions, localisation helpers and permission predicates. |
| Component | Login, task card/detail, expense editor, proof upload, filters and language switch. |
| Integration | Auth/session, RLS policies, storage policies, Edge Functions and database constraints. |
| End-to-end | Admin creates user; assigner creates task; user adds expenses/submits; assigner verifies/returns. |
| Security | Horizontal/vertical privilege tests, direct API attempts, file authorization, secret scan and dependency scan. |
| Accessibility | Automated checks plus keyboard and screen-reader smoke tests on critical flows. |
| Localization | Missing-key test, long Romanian text layout, locale money/date rendering. |
| Performance | Dashboard/list queries at target data volume, proof lazy loading and mobile bundle review. |

# 18. Repository and Delivery Structure

taskflow-sme/
  .github/
    workflows/ci.yml
    workflows/deploy-pages.yml
    dependabot.yml
  docs/
    SRS.md
    architecture.md
    security.md
    deployment.md
  public/
  src/
    app/
    components/
    features/auth/
    features/tasks/
    features/expenses/
    features/admin/
    features/reviews/
    features/notifications/
    i18n/en.json
    i18n/ro.json
    lib/supabase.ts
    routes/
    styles/
    types/
  supabase/
    migrations/
    functions/admin-create-user/
    functions/export-data/
    seed.sql              # synthetic development data only
  tests/
    unit/
    integration/
    e2e/
  .env.example            # placeholders only
  .gitignore
  README.md
  package.json
  vite.config.ts

Repository rule The repository contains application code, SQL migrations, tests and documentation. It does not contain live task JSON files, account files, password files, expense proofs or production exports.

# 19. Deployment and Operations

Create separate Supabase projects for development and production.

Configure a private GitHub repository with branch protection and required CI checks.

Store public front-end configuration as repository/environment variables only when safe to expose. Store service-role and email provider secrets only in Supabase Function secrets or equivalent server-side secret store.

Run lint, type-check, unit tests, build, translation validation and secret scan on pull requests.

Deploy database migrations through a controlled workflow; require review for RLS changes.

Build the Vite app in GitHub Actions and deploy the dist directory to GitHub Pages. Configure base path correctly for a project site.

Configure SPA fallback/404 handling for client-side routes or prefer hash routing on GitHub Pages if rewrite support is insufficient.

Execute smoke tests after deployment and maintain a documented rollback to the previous Pages artifact and database migration strategy.

# 20. Implementation Phases

| Phase | Deliverables |
| --- | --- |
| 1. Foundation | Repository, design system, routes, i18n, Supabase projects, schema baseline and CI. |
| 2. Identity and users | Login/reset/session, profiles, roles, admin user creation and RLS tests. |
| 3. Tasks | Create/assign, mobile lists, detail, transitions, comments and history. |
| 4. Expenses | Invoice editor, totals, private proof upload/view, budget warnings and locking. |
| 5. Review and dashboards | Review queue, verify/return, filters, exports, notifications and audit UI. |
| 6. Hardening | Accessibility, security tests, performance, translation review, backup/restore and production launch checklist. |

# 21. AI Build Prompt

Copy the prompt below into the AI coding tool. It is intentionally explicit so the tool builds a secure implementation rather than a Git-backed credential or JSON-file prototype.

You are a senior full-stack engineer and security-focused product designer. Build a production-ready MVP named “TaskFlow SME”, a bilingual English/Romanian task, budget and expense tracking web application for a small or medium company.

IMPORTANT ARCHITECTURE CONSTRAINTS
- Keep all source code, SQL migrations, tests, documentation and CI/CD definitions in a private GitHub repository.
- Deploy only the compiled static front end to GitHub Pages using GitHub Actions.
- Do NOT store users, passwords, tasks, expenses, uploaded files, sessions or production data in Git, JSON files, localStorage as the system of record, GitHub Issues, or GitHub Actions artifacts.
- Use Supabase for Auth, PostgreSQL, private Storage and Edge Functions. Use Row Level Security on every exposed table and storage object.
- Never expose the Supabase service-role key in front-end code. Privileged account creation and role changes must run in an Edge Function with server-side secrets.

TECH STACK
- React, TypeScript strict mode, Vite, React Router, Tailwind CSS and a polished accessible component system.
- TanStack Query for server state; React Hook Form plus Zod for forms; i18next for English/Romanian; Vitest and Testing Library; Playwright for E2E.
- Supabase JavaScript client. Use decimal-safe monetary handling and PostgreSQL numeric columns.
- Mobile-first PWA suitable for end users, with responsive desktop dashboard for assigners.

ROLES
1. Super Admin: full configuration and CRUD, manage assigners/end users, all tasks/expenses, audit, and exceptional reopen of verified tasks.
2. Assigner/Admin: create tasks, assign one end user, set optional budget, manage permitted end users, monitor, review proofs, verify or return.
3. End User: view only own assigned tasks, change allowed statuses, add own task expenses/proofs, submit completion, correct returned work.

AUTHENTICATION
- Nice bilingual login page with username/email, password, show/hide, forgot password and language selector.
- No public registration. Admin creates/invites accounts. Username is unique and mapped to the auth identity/profile.
- Support disabled accounts, first-login reset, reset password and secure sessions. Use generic login errors and rate limiting.

TASK WORKFLOW
- Fields: reference, title, description, assignee, assigner, priority, start date, due date, optional budget limit, currency, tags and attachments.
- Statuses: Pending (default), In Progress, On Hold, Skipped, Submitted, Verified, Returned, Cancelled.
- On Hold and Skipped require a comment of at least 10 characters.
- End User submits completion with a final confirmation. Submitted tasks are locked and enter the review queue.
- Assigner verifies or returns for correction; return requires comment. Verified records are immutable except an audited Super Admin reopen.
- Show complete chronological status/comment history.

EXPENSES
- In each task, provide an invoice-style editor. Add Expense opens fields for date, category, description, optional quantity, unit amount, calculated line total, and proof upload.
- Support multiple lines and automatic totals. Display budget, spent, remaining, percentage and overage.
- If total exceeds budget, show “Limit Exceeded” and overage, but still allow save and submit.
- Proof files must be stored in a private Supabase bucket. Accept configured images and PDF, validate MIME/type/size, save metadata, and use short-lived signed URLs after authorization.
- Mobile upload must support camera/gallery and show preview/progress/retry.

DASHBOARDS AND FILTERS
- End User home: greeting, Today tasks, upcoming, overdue and returned tasks in an attractive card/list view.
- Assigner dashboard: KPI cards for pending, in progress, on hold, overdue, submitted, verified and over-budget; responsive list/table.
- Filters: end user, assigner, month/year, custom date range, status, priority, verification state, budget exceeded and text search. Include Reset Filters and authorised CSV export.

USER MANAGEMENT
- Super Admin CRUD for assigners and end users. Assigner CRUD for end users only if permission is granted.
- Fields: name, username, recovery email, phone, employee ID, department, role, language, timezone and status.
- Use soft-delete/deactivation. Prevent deletion/demotion of the last active Super Admin. Never display or retrieve passwords.

LOCALISATION
- Full English and Romanian interface. Put all UI strings in src/i18n/en.json and src/i18n/ro.json.
- Visible EN/RO toggle on login and every authenticated view. Persist profile preference without losing unsaved form data.
- Localise dates, numbers, currency and plurals. Add a CI test that fails for missing translation keys.

DATA MODEL
Create migrations for organisations, profiles, permissions, tasks, task_status_history, task_comments, expense_lines, expense_proofs, task_reviews, notifications, audit_events and user_invitations. Include timestamps, foreign keys, constraints, useful indexes, organisation_id isolation, created_by/updated_by where applicable, soft-delete fields and optimistic versioning on tasks.

SECURITY
- Write explicit RLS policies forming a default-deny model. End users access only their records; assigners only scope-authorised records; Super Admin only their organisation.
- Protect against IDOR by enforcing authorization in RLS/functions, not only UI.
- Audit account/role changes, task assignment/reassignment, budget changes, status transitions, submission, review, verification and exceptional reopen.
- Do not log tokens, passwords, reset links or proof contents.
- Add .env.example with placeholders and a comprehensive .gitignore. Add secret scanning and dependency checks.

UX AND ACCESSIBILITY
- Professional, clean, modern interface. Large touch targets, visible focus, keyboard support, labelled forms, error summary, skeletons, empty/error states and accessible status indicators that do not rely on colour alone.
- Desktop navigation may use sidebar; mobile should use compact header/bottom navigation.
- Make Romanian text fit without truncation. Target WCAG 2.2 AA.

DELIVERY REQUIREMENTS
1. First output an implementation plan and architecture decision record.
2. Then generate the full repository file-by-file, not pseudocode.
3. Include SQL migrations, RLS and storage policies, Edge Functions, React application, bilingual translations, tests, GitHub Actions workflows, README, setup, deployment, security and rollback documentation.
4. Include synthetic seed users/tasks only for local development; clearly label sample credentials and never deploy them to production.
5. Run and fix lint, TypeScript, unit tests and build. Add Playwright critical-path tests.
6. Do not mark the project complete while TODO placeholders, fake APIs, insecure localStorage auth, public storage buckets or missing RLS policies remain.
7. Use GitHub Pages-compatible routing and Vite base configuration. Provide instructions for both organisation site and project site deployment.

ACCEPTANCE SCENARIO
- Super Admin creates an Assigner and End User.
- Assigner creates a task with a budget and assigns it.
- Only that End User can see it, changes to In Progress, adds expense lines and proof, sees automatic totals and can submit even when over budget.
- Assigner sees it in review, opens private proofs, returns it with a comment or verifies it.
- End User sees the resulting state.
- Filters work by user, date/month/year and status.
- Every screen works in English and Romanian on 360 px mobile and desktop.
- Direct API attempts by another End User are denied by RLS.

Start by showing the proposed repository tree, database schema summary, RLS policy matrix, route map, state transition rules and phased build plan. Then implement the MVP in logical, testable batches.

# 22. Assumptions and Open Decisions

| Decision | Default in this SRS | Confirm before production |
| --- | --- | --- |
| Organisation scope | Single organisation initially, schema supports multiple. | Whether assigners are department-limited. |
| Currency | One currency per task; organisation default. | Default currency and decimal rules. |
| Proof retention | Retain while task/business record is retained. | Legal retention period and deletion policy. |
| Google Drive | Not used in MVP; private Supabase Storage recommended. | Whether Google Workspace shared-drive integration is mandatory. |
| Email | Optional after core workflow. | Email provider and sender domain. |
| Attachments | Task and expense attachments supported. | Maximum file size/types/count. |
| MFA | Recommended/mandatory for privileged roles. | Provider plan and operational policy. |
| User creation | Invite or temporary-password reset flow. | Preferred onboarding experience. |

# 23. Reference Notes

Architecture guidance used while preparing this specification:

GitHub Pages documentation describes Pages as static site hosting and warns that published Pages sites are publicly available even when source visibility features vary.

Supabase authentication integrates user identity with database access, while PostgreSQL Row Level Security provides row-by-row authorization.

Privileged keys and client secrets must be stored securely and must not be embedded into a browser application.